Isaac Sim 5.1 Claude Code Execution Plan

Step-by-step delivery plan showing what should be done manually, what can be generated by Claude Code, and what must be handled in hybrid mode for Isaac Sim 5.1.

• Execution model: architecture and state logic can be generated; simulator integration must be verified. • Primary delivery goal: move quickly without letting generated Isaac-specific code become the source of fragile failures. • Working mode: manual for design and validation, Claude for scaffolding and repetitive implementation, hybrid for runtime integration.

# 1. Operating Rule for Isaac Sim 5.1

Rule of thumb

If a step depends on warehouse design intent, realism, or final simulator behavior, handle it manually. If it is structural, repetitive, or boilerplate-heavy, let Claude Code generate it. If it touches Isaac Sim 5.1 APIs, use hybrid mode: verify one working pattern manually, then let Claude extend it consistently.

# 2. Responsibility Model

| Work type | Owner | Examples |
| --- | --- | --- |
| Manual | You | Layout decisions, waypoint map, state definitions, scenario intent, threshold tuning, Isaac Sim 5.1 verification, final QA. |
| Claude-generated | Claude Code | Repository skeleton, config classes, state machine scaffolding, queue logic, logging, preset plumbing, documentation. |
| Hybrid | You + Claude Code | Scene builder scripts, movement control, adapter modules, runtime bug fixes, and simulator integration once a working 5.1 pattern is known. |

# 3. Recommended Delivery Sequence

| Step | Mode | Deliverable |
| --- | --- | --- |
| 0. Confirm Isaac Sim 5.1 environment | Manual | Verified install details, enabled extensions, available assets, and one known-good stage bootstrap pattern. |
| 1. Lock v1 scope | Manual | Short design note: zones, forklift count, waypoint method, scenario list, metrics list. |
| 2. Generate repository skeleton | Claude-generated | Folder structure, placeholder modules, config files, README starter. |
| 3. Build adapter layer | Hybrid | isaac_stage_adapter.py, prim utilities, sim runner, with one manually verified 5.1 pattern. |
| 4. Generate object model | Claude-generated | Door, zones, forklifts, pallets, slots, object defaults. |
| 5. Generate state machine and rule engine | Claude-generated | Forklift transitions, release logic, queue logic, pallet consistency checks. |
| 6. Build scene skeleton | Hybrid | Warehouse geometry, queue slots, waypoints, debug markers. |
| 7. Add monitoring and logging | Claude-generated | Zone metrics, event logs, CSV/JSON output. |
| 8. Add scenario presets | Claude-generated | Dock Queue, Loading Pause, Area Build-Up, Aisle Congestion, Vehicle Idle, Safety Proximity. |
| 9. Runtime validation and tuning | Manual | Visible behavior matches metrics and thresholds. |
| 10. Refactor and document | Claude-generated | Cleaner modules, operator notes, troubleshooting guide. |
| 11. Final 5.1 hardening | Hybrid | Replace any placeholders and stabilize all Isaac-specific helpers. |

# 4. Phase-by-Phase Work Plan

| Phase | Mode | What success looks like |
| --- | --- | --- |
| Phase A: environment verification | Manual | You can create or open a stage in Isaac Sim 5.1, confirm the relevant extensions, and run a minimal scene update loop. |
| Phase B: architecture scaffolding | Claude-generated | The repo builds around object-state-driven logic instead of direct scene hacks. |
| Phase C: 5.1 adapter layer | Hybrid | All simulator-facing calls are isolated and work in your local build. |
| Phase D: operational logic | Claude-generated | Forklift state transitions, queue logic, and timing logic run independently of Isaac-specific details. |
| Phase E: scene and movement | Hybrid | Forklifts spawn correctly, move through waypoints, and respect the state machine. |
| Phase F: metrics and scenarios | Claude-generated | Scenario presets and logs are data-driven and easy to inspect. |
| Phase G: validation | Manual | Every scenario is visually confirmed and metrics agree with what the scene shows. |

# 5. Detailed Task Split

| Task | Mode | Guidance |
| --- | --- | --- |
| Define zone dimensions and aisle widths | Manual | Do this yourself; geometry strongly affects realism and queue quality. |
| Create waypoint map | Manual | You decide pickup points, hold positions, queue spots, dock service position, and return path. |
| Create Python package structure | Claude-generated | Excellent boilerplate task; keep names stable early. |
| Create object dataclasses / models | Claude-generated | Door, zone, forklift, pallet, slot models should be generated from the spec. |
| Implement forklift state enum and transitions | Claude-generated | Good generation target; you later validate transitions in the simulator. |
| Implement queue manager | Claude-generated | Claude can build deterministic slot assignment and release rules. |
| Implement stage bootstrap and prim helpers | Hybrid | First prove one correct 5.1 pattern manually, then let Claude generalize it. |
| Implement movement controller | Hybrid | Generated skeleton is fine, but speed, timing, and transforms must be validated in Isaac Sim 5.1. |
| Implement monitoring and CSV logger | Claude-generated | This is repetitive and safe to automate. |
| Tune thresholds and timing | Manual | Only manual review can judge whether congestion, idle, and proximity feel correct. |
| Refactor after first working version | Claude-generated | Ask Claude to split large files, clean interfaces, and remove duplication. |
| Replace uncertain Isaac-specific placeholders | Hybrid | Feed Claude your verified code snippets and have it propagate them safely. |

# 6. Claude Code Prompting Strategy

• Do not ask Claude to “build the whole sim” in one pass.

• Use small implementation prompts tied to a single module or behavior.

• Tell Claude explicitly when a file is allowed to contain placeholders for unverified Isaac Sim 5.1 calls.

• When you verify one working Isaac-specific snippet, ask Claude to refactor other modules to follow that exact pattern.

• Keep scenario presets data-driven so Claude edits configuration before touching logic.

Best first prompt

Ask Claude Code to generate the repository skeleton, object-state model, state machine, queue manager, monitoring layer, and scenario preset system while isolating all Isaac Sim 5.1 APIs behind adapters and marking any unverified calls clearly.

# 7. Quality Gates

| Topic | Definition |
| --- | --- |
| Gate 1: simulator verification | A minimal Isaac Sim 5.1 scene opens and your adapter layer can create or reference the required prim structure. |
| Gate 2: scene validity | Warehouse zones, queue slots, and waypoints appear correctly and forklifts spawn without overlap. |
| Gate 3: logic validity | Forklifts progress through expected states and wait in correct places when the dock is unavailable. |
| Gate 4: metrics validity | Zone occupancy, dwell, queue count, and proximity logs match what you see in the simulator. |
| Gate 5: scenario validity | Each preset changes runtime behavior without requiring scene rebuilds. |
| Gate 6: 5.1 hardening | All Isaac Sim-specific placeholders are replaced or explicitly documented. |

# 8. Risks and Mitigations

| Topic | Definition |
| --- | --- |
| Risk: generated code uses outdated API patterns | Mitigation: keep all simulator-facing code in adapters and verify one working local pattern before reuse. |
| Risk: layout is technically correct but operationally poor | Mitigation: keep geometry and waypoint design manual. |
| Risk: state machine becomes messy | Mitigation: lock states early and generate transitions from a short written spec. |
| Risk: metrics do not match visible behavior | Mitigation: validate every scenario manually before expanding complexity. |
| Risk: debugging spreads across too many files | Mitigation: start with narrow modules and only refactor after the first end-to-end pass. |

# 9. Practical Definition of Done

• One reusable warehouse scene exists in Isaac Sim 5.1.

• Forklifts can move through Shelves Area, Staging Area, and Loading Zone using deterministic waypoints.

• Door state, dock occupancy, staging capacity, and pallet/forklift states drive behavior predictably.

• At least the Dock Queue, Loading Pause, Area Build-Up, and Vehicle Idle scenarios work end to end.

• Logs and metrics are usable for alert testing and behavior analysis.

• All simulator-specific integration points are either verified or clearly isolated for follow-up work.

# 10. Immediate Next Actions

• Manually confirm your Isaac Sim 5.1 stage bootstrap pattern and the extensions you will depend on.

• Write a one-page v1 spec for zone dimensions, waypoints, object states, scenario order, and metrics.

• Use Claude Code to generate the repository skeleton and the pure-Python logic layers first.

• Only then connect the generated project to Isaac Sim 5.1 through the adapter layer.

# 11. First Claude Work Package

| Work package | Output |
| --- | --- |
| Package A | Generate repository skeleton, config files, and the object-state model. |
| Package B | Generate forklift state enum, transition handlers, queue manager, and staging release logic. |
| Package C | Generate metrics logger, event logger, and scenario preset configuration. |
| Package D | After manual 5.1 verification, refactor runtime integration to use the verified adapter pattern everywhere. |

Execution advice: generate narrowly, verify quickly, then expand. That sequence matters more than the specific coding assistant you use.